# TECHNICAL DESIGN DOCUMENT

Moffat Bay Lodge

Website Reservation System

| Document | Details |
| --- | --- |
| Project | Project 1: Moffat Bay Lodge |
| Prepared by | Group B — Alexander Hunt, Justin Morrow, Noor Al Salihi, and Carli McAvoy |
| Course | Capstone in Software Development |
| Version | 1.1 |
| Date | August 13th, 2026 |
| Instructor | Christine Mazhata |
| Team leader | Alexander Hunt |

# Introduction

This Technical Design Document (TDD) defines the initial scope, users, functional needs, priorities, and estimated work for the Moffat Bay Lodge website. The current module covers the Introduction and planning content.

## 1.1 Purpose

The purpose of the Moffat Bay Lodge website is to provide visitors with public information about the lodge and island attractions while supporting secure customer registration, login, vacation booking, and reservation lookup. A visitor may browse all marketing and informational pages without an account. A registered customer must be authenticated to confirm and submit a reservation. Each reservation records the number of guests who will occupy the room.

The system will:

- Present public landing, About Us, Contact Us, and Attractions pages.

- Allow customers to register with a unique customer ID and validated account information.

- Authenticate customers by email address and password and maintain the logged-in user in the application session.

- Allow authenticated customers to select room size, number of guests, and check-in/check-out dates.

- Calculate the lodging total from the selected nightly rate and length of stay.

- Display a reservation summary that can be canceled or confirmed before database insertion.

- Store registered customers and confirmed reservations in MySQL.

- Allow reservation lookup by reservation ID or customer email address.

Payment processing is outside the current project scope. A reservation is finalized when the authenticated customer clicks the confirmation button and the application successfully inserts the reservation record into MySQL.

## 1.2 Terminology

| Term | Definition |
| --- | --- |
| Authentication | The process of validating a customer's email address and password before granting account access. |
| Authorization | The rule that only logged-in customers may submit a lodge reservation. |
| Customer | A registered person with a persistent account, unique customer ID, email address, and password hash. A customer must authenticate before confirming and submitting a reservation. |
| Guest | A person who will occupy the room during a reservation. A guest does not require a customer account and may be the booking customer or another occupant. |
| Guest count | The total number of people who will occupy the reserved room, including the customer when the customer is staying at the lodge. |
| Visitor | A person browsing the public website without being authenticated. A visitor may view informational pages and begin registration but cannot confirm or submit a reservation. |
| Customer ID | A unique identifier assigned to each registered customer. |
| ERD | Entity-relationship diagram; a model showing database entities, attributes, and relationships. |
| Hashing | A one-way security process used to store passwords without retaining the original plaintext value. |
| Kanban board | A visual work board used to organize To Do, In Progress, and Done tasks. |
| MySQL | The required relational database used to store customer and reservation records. |
| Reservation ID | A unique identifier assigned to each confirmed reservation. |
| Session | Server-managed application state that identifies a customer as logged in across requests. |
| Story hours | Estimated person-hours required to complete a user story or implementation task. |
| User persona | A fictional profile representing a major type of system user. |
| User story | A short requirement written from a user's perspective and tied to a benefit. |
| Validation | Checks that ensure submitted data meets format and business rules before processing. |

## 1.3 User Personas

Persona 1 — Maya Chen, First-Time Vacation Planner

| Attribute | Description |
| --- | --- |
| Role | Visitor who becomes a registered customer |
| Background | 34; plans a four-night island trip for herself and her partner; comfortable using travel websites on a phone or laptop. |
| Goals | Understand the lodge and nearby activities, compare room options, create an account, and book with confidence. |
| Needs / frustrations | Unclear pricing, hidden account requirements, confusing date forms, and uncertainty about whether a booking was saved. |

Persona 2 — Daniel Ruiz, Returning Customer

| Attribute | Description |
| --- | --- |
| Role | Registered customer |
| Background | 47; previously stayed at the lodge and wants a fast repeat booking experience; moderately comfortable with technology. |
| Goals | Log in quickly, reserve a room, and retrieve a previous reservation when coordinating travel details. |
| Needs / frustrations | Forgotten reservation IDs, repeated data entry, unclear confirmation states, and difficulty finding prior bookings. |

Persona 3 — Priya Patel, Detail-Oriented Group Organizer

| Attribute | Description |
| --- | --- |
| Role | Customer / trip organizer |
| Background | 29; coordinates a small group vacation and compares capacity, dates, activities, and cost before committing. |
| Goals | Confirm room configuration, guest count, dates, total lodging cost, and island activities before submission. |
| Needs / frustrations | Insufficient summaries, accidental submissions, lack of a cancel/edit path, and incomplete reservation details. |

## 1.4 User Stories

Priority scale: High stories are essential to the core booking workflow; Medium stories support required discovery or retrieval; Low stories improve general information access. Stories US-01 through US-03 are the top three and are estimated in detail in Section 1.5.

| ID | Persona | Priority | User story |
| --- | --- | --- | --- |
| US-01 | Maya Chen | High | As a first-time visitor, I want to register with validated contact and password information so that I can create an account and become eligible to reserve a room. |
| US-02 | Daniel Ruiz | High | As a registered customer, I want to log in with my email address and password so that I can securely access the reservation workflow. |
| US-03 | Priya Patel | High | As a group organizer, I want to select a room, guest count, and stay dates and review the calculated summary before confirming so that I can submit an accurate reservation. |
| US-04 | Maya Chen | Medium | As a first-time visitor, I want to compare offered room configurations and nightly rates so that I can choose an option that fits my trip. |
| US-05 | Maya Chen | Low | As a first-time visitor, I want to view lodge details, contact information, and island attractions without logging in so that I can decide whether to visit. |
| US-06 | Daniel Ruiz | Medium | As a returning customer, I want to look up reservations by reservation ID or email address so that I can retrieve my stay details. |
| US-07 | Daniel Ruiz | Medium | As a returning customer, I want a clear confirmation after submission so that I know my reservation was stored successfully. |
| US-08 | Priya Patel | Medium | As a group organizer, I want the reservation summary to show room size, guest count, check-in/check-out dates, nights, and total cost so that I can verify every detail. |
| US-09 | Priya Patel | Medium | As a group organizer, I want to cancel from the summary and return to the reservation form so that I can correct selections without saving an unwanted reservation. |

## 1.5 Work Estimations (ToDo List)

Estimation basis: story hours are person-hours for implementation, developer testing, and integration under a student-team workflow. Adjustments will be made based on technology stack and member availability.

### Top Three User Story Breakdown

US-01 — Secure customer registration — 13 hours

| Step | Estimated hours |
| --- | --- |
| Define customer model and MySQL table, including unique customerId and unique email | 2 |
| Build registration form for email, first name, last name, telephone, and password | 2 |
| Implement server-side required-field and standard email-format validation | 2 |
| Implement password rule validation: 8+ characters, one uppercase, one lowercase, one number | 2 |
| Hash password and insert valid customer record; handle duplicate email | 3 |
| Test valid, invalid, and duplicate registration cases | 2 |
| Story total | 13 |

US-02 — Customer login and session — 10 hours

| Step | Estimated hours |
| --- | --- |
| Build login form using email as username and password | 1.5 |
| Query customer by normalized email and verify password hash | 2.5 |
| Create authenticated application session and protect reservation submission | 2.5 |
| Add clear invalid-credentials and logged-in states | 1.5 |
| Test successful login, failed login, session persistence, and access control | 2 |
| Story total | 10 |

US-03 — Reservation selection, summary, and confirmation — 18 hours

| Step | Estimated hours |
| --- | --- |
| Define reservation model and MySQL table with customer relationship | 2.5 |
| Build reservation form for room size, guests, and check-in/check-out dates | 3 |
| Validate dates, guest count, authentication, and allowed room options | 2.5 |
| Calculate nights and price using the selected nightly room rate | 2 |
| Build summary page with cancel and confirm actions | 2.5 |
| Insert only confirmed reservations and return a reservation ID | 2.5 |
| Test pricing, validation, cancel, confirmation, and database persistence | 3 |
| Story total | 18 |

### Kanban To-Do List

| ID | Area | Kanban task | Suggested owner | Hrs | Priority | Story |
| --- | --- | --- | --- | --- | --- | --- |
| TD-01 | Project setup | Create repository/project skeleton, shared conventions, and environment configuration | Team lead / developer | 3 | High | US-01–US-09 |
| TD-02 | Database | Create MySQL customer and reservation tables, keys, constraints, and seed/test data | Database developer | 5 | High | US-01, US-03, US-06 |
| TD-03 | Public pages | Build responsive Landing, About Us, Contact Us, and Attractions pages; include hiking, kayaking, whale watching, and scuba diving | Front-end developer | 8 | Low | US-05 |
| TD-04 | Registration | Implement registration UI, validations, unique email handling, and password hashing | Full-stack developer | 11 | High | US-01 |
| TD-05 | Registration testing | Test required fields, email format, password policy, duplicate email, and successful insertion | QA / developer | 2 | High | US-01 |
| TD-06 | Login/session | Implement email/password login, hash verification, session creation, logout, and protected booking submission | Back-end developer | 8 | High | US-02 |
| TD-07 | Login testing | Test successful/failed login, session persistence, logout, and unauthenticated booking redirect | QA / developer | 2 | High | US-02 |
| TD-08 | Room selection | Build booking form with room sizes, nightly rates, guest count, and stay dates | Front-end developer | 5 | High | US-03, US-04 |
| TD-09 | Reservation logic | Implement date/guest validation, night count, pricing, customer relationship, and reservation ID | Back-end developer | 6 | High | US-03, US-08 |
| TD-10 | Summary/confirmation | Build reservation summary with cancel and confirm; save only on confirmation | Full-stack developer | 4 | High | US-03, US-07–US-09 |
| TD-11 | Reservation testing | Test room rates, date ranges, totals, cancel path, confirmation, and MySQL insertion | QA / developer | 3 | High | US-03 |
| TD-12 | Reservation lookup | Implement search by reservation ID or email and display room, guests, and dates | Full-stack developer | 6 | Medium | US-06 |
| TD-13 | Lookup testing | Test found, not-found, multiple-email-result, and invalid search cases | QA / developer | 2 | Medium | US-06 |
| TD-14 | Integration/accessibility | Connect navigation and workflows; review labels, keyboard use, responsive layout, and error messaging | Whole team | 5 | Medium | All |
| TD-15 | Documentation/review | Review requirements, update TDD/Kanban status, cite reused external code, and prepare submission/demo | Team lead / whole team | 4 | Medium | All |

Estimated initial backlog: 74 person-hours. The detailed top-three estimates total 41 hours.

### Definition of Done for Kanban Tasks

- Implementation satisfies the linked user story and stated project requirement.

- Input validation and expected error handling are included.

- The task is integrated with the shared project and does not break existing workflows.

- Relevant tests or documented manual checks pass.

- Any externally reused code is cited according to course requirements.

- The work is reviewed by at least one teammate before the card moves to Done.

# Design

## 2.1 Prototypes

## 2.2 ERD

# QA Testing

## 3.1 QA Test Plan